CYBICONZ

Development Roadmap

Phase 10 of 10  ·  Final Document  ·  Execution Plan

This is the final document in the CybiconZ product system. It defines the phased execution plan, realistic milestones, QA strategy, the anti-AI-generated checklist, and the post-launch growth roadmap. Everything in the previous 9 phases was preparation. This document is where it becomes real.

| Total phases 10 development phases across the build | Target Launch-ready in 8–12 weeks from start |
| --- | --- |

| 01 | Before You Build What must exist before a single line of code is written |
| --- | --- |

The most expensive mistake in any build is starting before the prerequisites are ready. These items must be complete before development begins. Skipping any of them creates rework.

The three things that cannot be faked: A real founder photo. Real project screenshots. Real client permission. Everything else can be drafted, iterated, and improved. These three cannot. Without them, the site is a lie.

Hard Prerequisites — block development if missing

| Item | Status Required | Consequence of Missing | Who Provides |
| --- | --- | --- | --- |
| Founder photo (Niure Kapil) | High-res, professional or semi-professional | About page hero fails. Trust collapses. | Niure — schedule a shoot or use a quality phone photo |
| LwangBlack Coffee screenshot | At minimum one real UI screenshot | Portfolio shows placeholder at launch | Get screenshot from staging environment |
| Johnnies Liquor screenshot | At minimum one real UI screenshot | Portfolio shows placeholder at launch | Get screenshot from staging environment |
| Client permission for names | Explicit verbal or written OK | Cannot name real clients publicly | Ask both clients directly |
| Domain + ZenHost setup | cybiconz.com pointed to ZenHost | Cannot deploy | Register domain, connect to ZenHost |
| Contact form endpoint | Email delivery working and tested | Contact form fails silently | Set up Resend or equivalent, test end-to-end |
| hello@cybiconz.com active | Email receives and can reply | Direct email path broken | Confirm inbox is monitored |

Soft Prerequisites — can be completed during development

- Phase 8 copy reviewed and confirmed as approved by Niure — especially the founder story paragraphs

- Services page: confirm exact deliverables list for each service is accurate

- FAQ answers: confirm all 6 answers are honest and current

- ZenHost partnership: confirm logo usage permission and partner link

- Blog: minimum 1 draft post ready for launch (can publish post-launch)

- CybiLearn: confirm which topics are 'Live' vs 'Coming Soon' at launch

| 02 | Phased Execution Plan 8 development phases — what gets built, in what order, and why |
| --- | --- |

The build is divided into 8 phases. Each phase ends with a working, testable milestone. No phase skips its prerequisite. This ordering is deliberate — it prevents the most common failure mode: building visual polish before the structural foundation is solid.

Why this order: Foundation first, polish last. A site with structural problems and beautiful animations is worse than a site with solid structure and no animations. Get the architecture right before spending a single hour on GSAP timelines.

| 01 Week 1 | Project Setup & Configuration GOAL: Foundation |
| --- | --- |

| TASKS - Run: npm create vite@latest cybiconz -- --template react-ts - Install all dependencies from Phase 9 package.json - Configure vite.config.ts, tailwind.config.ts, tsconfig.json exactly as Phase 9 - Set up src/ folder structure as defined in Phase 9 Section 02 - Create src/lib/utils.ts (cn utility) - Create src/lib/gsap-config.ts and src/lib/lenis.ts - Create src/styles/tokens.css with all Phase 6 CSS custom properties - Create src/types/index.ts with all Phase 7 TypeScript interfaces - Set up src/index.css with correct import order - Configure font imports in main.tsx - Create src/data/ files with placeholder data structures - Verify: npm run dev starts without errors, npm run build succeeds | DELIVERABLE Working blank project: boots, no errors, correct folder structure, all tokens defined MILESTONE ✓ npm run build succeeds with zero TypeScript errors |
| --- | --- |

| 02 Week 1–2 | Layout Shell & Navigation GOAL: Structure |
| --- | --- |

| TASKS - Build SiteShell.tsx — Lenis provider, navbar padding, main wrapper - Build Navbar.tsx — desktop nav, all items, CTA button, sticky behaviour - Build MobileMenu — hamburger trigger, full-screen overlay, touch-optimised - Build AnnouncementBar.tsx — dismissable, sessionStorage, 44px height - Build Footer.tsx — 4 zones, all links, email address, newsletter placeholder - Build PageTransition.tsx — GSAP wipe overlay on route change - Build GrainOverlay.tsx — body::before grain texture - Build CustomCursor.tsx — ring cursor, VIEW state, hide on touch devices - Build NotFound.tsx (404) — on-brand, two CTAs - Set up App.tsx with createBrowserRouter and all routes from Phase 9 - Test: all routes resolve, navbar active states work, mobile menu opens/closes - Test: page transitions fire on route change, scroll resets to 0 | DELIVERABLE Site shell complete: every page navigable, navbar works, footer present, 404 functional MILESTONE ✓ All 12 routes accessible with working navigation and transitions |
| --- | --- |

| 03 Week 2 | Home Page — Hero GOAL: Foundation |
| --- | --- |

| TASKS - Build HeroParticles.tsx — canvas, 200 particles, cursor attract/repel zones - Build HeroSpotlight.tsx — canvas spotlight following cursor (absolute, not fixed) - Build HeroCanvas.tsx (lazy) — Three.js scene with Suspense boundary - Build PrecisionRings.tsx — SVG rings with CSS rotation animations - Build AvailabilityDot.tsx — pulsing green dot component - Build Eyebrow.tsx — DM Mono label with optional accent lines - Build useHeroIntro.ts — canonical GSAP timeline from Phase 7 - Build useReducedMotion.ts — prefers-reduced-motion detection - Build useSignalFlicker.ts — random interval flicker on 'digital' word - Assemble Hero.tsx — all layers, all refs, GSAP timeline wired - CRITICAL: verify no inline opacity/transform on GSAP targets - CRITICAL: verify Three.js canvas is lazy-loaded with Suspense - Test: hero intro plays correctly, 'digital' breathing glow animates, signal flicker triggers - Test: mobile — particles reduced to 80, rings hidden, spotlight disabled - Test: reduced-motion — all elements appear at final state immediately | DELIVERABLE Hero section complete: all layers render, GSAP timeline fires, animations work on all devices MILESTONE ✓ Hero passes 7-second test on first load — visually compelling, no flicker, no broken states |
| --- | --- |

| 04 Week 2–3 | Home Page — Remaining Sections GOAL: Structure |
| --- | --- |

| TASKS - Build ProofBar.tsx — 5 items, character scramble animation (useCharScramble) - Build ServicesMarquee.tsx — CSS marquee, GSAP velocity effect on scroll - Build ClientStrip.tsx — client monograms, honest placeholder handling - Build StatBlock.tsx + Stats.tsx — ghost numbers, useCountUp, 4-column grid - Build Services.tsx — icon grid + expandable rows with animation - Build Process.tsx — sticky left panel + scrollable steps, guarantee pills - Build WhyUs.tsx — 4 objection cards with fear quotes - Build BrowserMockup.tsx + ProjectImagePlaceholder.tsx - Build Portfolio.tsx — featured + secondary cards, float animation - Build Testimonials.tsx — 3 cards, honest placeholder handling - Build FAQ.tsx — accessible accordion, keyboard nav, ARIA attributes - Build CybiLearnTeaser.tsx — two-column layout, topic cards - Build LatestThinking.tsx — asymmetric post grid (no posts = section hidden) - Build SharedClosingCTA.tsx — headline prop, mandatory email address - Assemble Index.tsx — all 14 sections in correct order - Add useScrollReveal to all scroll-triggered sections - Test: full home page scrolls without jank on mid-range Android on 4G | DELIVERABLE Complete home page: all 14 sections present, all animations working, all data from data files MILESTONE ✓ Full home page scroll takes < 3 seconds to become interactive on 4G mobile |
| --- | --- |

| 05 Week 3–4 | Inner Pages GOAL: Structure |
| --- | --- |

| TASKS - Build Services page — hero, 5 service blocks, shared Process, services FAQ, shared CTA - Build Work page — hero with filter chips, project grid, contextual CTA - Build CaseStudy page — hero, overview strip, sidebar + long-form content, outcome, next project - Build About page — hero (founder photo slot), story, values, team, ZenHost, CTA - Build Contact page — hero, ContactForm (3-step), context panel, confirmation screen - Build Careers page — hero, how-it-works, roles list (no-roles fallback), CTA - Build Blog index + BlogPost — post grid, reading layout with ToC sidebar - Build CybiLearn hub + CybiLearnArticle — distinct visual treatment, topic grid - Build Legal page — minimal, linked from footer only - Add PageMeta component to every page with correct title and description - Test: each page loads correctly from direct URL (not just nav) - Test: Contact form — step 1 auto-advances, step 2 validates, step 3 submits - Test: contact form endpoint receives data and sends email | DELIVERABLE All 12 pages built and navigable, contact form fully functional end-to-end MILESTONE ✓ Contact form submits successfully and hello@cybiconz.com receives the email |
| --- | --- |

| 06 Week 4–5 | Real Content Integration GOAL: Content |
| --- | --- |

| TASKS - Replace all placeholder images with real screenshots (LwangBlack, Johnnies) - Add founder photo to About page hero — verify it renders correctly at all breakpoints - Update projects.ts with real metrics, live URLs, and accurate descriptions - Confirm all Phase 8 copy is in the correct components — no placeholder text remaining - Add real client permission confirmation to projects.ts (isPermissioned: true) - Write and publish minimum 1 blog post — add to blog.ts - Set CybiLearn topic statuses accurately (live vs coming-soon) - Confirm ZenHost partner section copy and link are correct - Review all FAQ answers — confirm they are still honest and current - Audit footer links — all routes exist and work - Remove all TODO comments from production code - Update © year in footer to use new Date().getFullYear() (dynamic) | DELIVERABLE Zero placeholder content remaining — every visible text and image is real and approved MILESTONE ✓ Site reviewed by Niure end-to-end and all content confirmed accurate |
| --- | --- |

| 07 Week 5–6 | Polish & Animation Refinement GOAL: Polish |
| --- | --- |

| TASKS - Review GSAP timeline timing against Phase 6 canonical spec — adjust if needed - Add stagger entrance animations to all remaining scroll-triggered sections - Implement useMagneticButton on hero primary CTA and closing CTA - Audit all hover states against Phase 6 component specs — verify every element - Implement portfolio browser mockup float animation (20px, 4s infinite) - Add floating metric card to featured portfolio card - Implement stats count-up with ghost number animation - Refine marquee velocity response to scroll — should feel natural - Add atmospheric glow pseudo-elements to key sections - Verify grain overlay opacity is 2.8% — not visible but felt - Polish page transitions — timing should feel crisp, not slow - Review custom cursor — correct states, no lag, disappears on touch - Test all animations at 0.5× CPU throttle (Chrome DevTools) — no jank - Test all animations with prefers-reduced-motion enabled — correct fallback | DELIVERABLE All animations present and polished — the site feels alive without feeling chaotic MILESTONE ✓ Site reviewed on: desktop Chrome, mobile Safari, mid-range Android — all acceptable |
| --- | --- |

| 08 Week 6–8 | QA, Accessibility & Pre-Launch GOAL: Launch |
| --- | --- |

| TASKS - Run full accessibility audit with axe DevTools — resolve all critical issues - Test keyboard navigation: Tab through entire site, all interactive elements reachable - Test screen reader (VoiceOver / NVDA) on home page and contact form - Verify all focus-visible rings are visible and correctly styled - Run Lighthouse on home, services, contact — all scores meet Phase 9 targets - Test on real devices: iPhone (Safari), mid-range Android (Chrome), iPad - Test contact form on mobile — all tap targets ≥ 48px, form submits correctly - Verify all external links open in new tab with rel='noopener noreferrer' - Verify canonical URLs are correct on every page - Run build and check no console errors in production mode - Test 404 page — enter a fake URL, confirm custom page renders - Test page transitions on slow 3G (Chrome throttle) — no broken states - Verify footer year is dynamic (new Date().getFullYear()) - Final content review: no typos, no placeholder copy, no broken links - Deploy to ZenHost staging environment — verify live site matches localhost - Configure ZenHost SPA fallback, cache headers, and SSL - Final sign-off from Niure — all content, all interactions, all pages | DELIVERABLE Launch-ready build deployed to staging, all QA criteria passed, Niure sign-off received MILESTONE ✓ Lighthouse scores: Performance > 85 mobile, Accessibility > 95, SEO 100 |
| --- | --- |

| 03 | The Anti-AI-Generated Checklist The definitive pre-launch quality gate |
| --- | --- |

This checklist was written in Phase 2 and operationalized here. Every item must be passed before launch. This is not optional polish — it is the difference between a site that builds trust and a site that loses it immediately.

How to use this checklist: print it. Go through the live staging site. Check each item with your own eyes on a real device. Do not approve it from memory or from localhost. The checklist is only valid when run against the deployed staging environment.

DESIGN — Does it look intentional?

| ☐ | Design | Spacing is consistent — no section has visually different padding from its neighbours without reason |
| --- | --- | --- |

| ☐ | Design | Typography hierarchy is clear — headlines are significantly larger than subheadlines, which are larger than body |
| --- | --- | --- |

| ☐ | Design | Cyan (#00C4FF) is used in fewer than 5 distinct places per page — not on every headline and card border |
| --- | --- | --- |

| ☐ | Design | No section looks like it was designed by a different person from the previous section |
| --- | --- | --- |

| ☐ | Design | The hero section is visually distinctive — it could not be a template or AI generation |
| --- | --- | --- |

| ☐ | Design | Cards all have the same border radius, the same border opacity, and the same hover behaviour |
| --- | --- | --- |

| ☐ | Design | The grain texture is present but not visible — felt, not seen |
| --- | --- | --- |

| ☐ | Design | Atmospheric glows are present behind hero content — violet upper-right, cyan lower-center |
| --- | --- | --- |

| ☐ | Design | The font renders correctly — Bricolage Grotesque at 800 weight, no fallback font visible |
| --- | --- | --- |

| ☐ | Design | No section has a coloured background that is not one of the two approved background values |
| --- | --- | --- |

COPY — Does every word earn its place?

| ☐ | Copy | The hero H1 is exactly: 'We build / digital / products.' — not modified |
| --- | --- | --- |

| ☐ | Copy | Zero instances of: 'innovative', 'synergy', 'leverage', 'seamless', 'world-class', 'passionate' |
| --- | --- | --- |

| ☐ | Copy | Every statistic on the site is real and verifiable — no fabricated numbers |
| --- | --- | --- |

| ☐ | Copy | Every CTA uses approved copy from Phase 8 — no 'Submit' or 'Click here' buttons |
| --- | --- | --- |

| ☐ | Copy | The founder name (Niure Kapil) appears on the About page |
| --- | --- | --- |

| ☐ | Copy | hello@cybiconz.com is visible on at least: About page, Contact page, and Footer |
| --- | --- | --- |

| ☐ | Copy | Client names (LwangBlack Coffee, Johnnies Liquor) are only used if permission was confirmed |
| --- | --- | --- |

| ☐ | Copy | The FAQ answers are honest — no evasive or vague answers |
| --- | --- | --- |

| ☐ | Copy | Response time commitment is stated and is one that can actually be kept |
| --- | --- | --- |

| ☐ | Copy | Footer copyright year is the current year (dynamic, not hardcoded) |
| --- | --- | --- |

TECHNICAL — Does it work correctly?

| ☐ | Tech | Hero animations play correctly on first load — no elements stuck invisible |
| --- | --- | --- |

| ☐ | Tech | Hero animations do NOT replay on scroll — only on fresh page load |
| --- | --- | --- |

| ☐ | Tech | Three.js canvas loads asynchronously — page is interactive before canvas appears |
| --- | --- | --- |

| ☐ | Tech | No console errors or warnings in Chrome DevTools on any page |
| --- | --- | --- |

| ☐ | Tech | All page routes return 200 when accessed directly (not just via nav) |
| --- | --- | --- |

| ☐ | Tech | 404 page renders for any invalid URL — custom on-brand design, not browser default |
| --- | --- | --- |

| ☐ | Tech | Contact form submits successfully and email is received at hello@cybiconz.com |
| --- | --- | --- |

| ☐ | Tech | Confirmation screen appears after form submit — not a blank page |
| --- | --- | --- |

| ☐ | Tech | All external links open in a new tab |
| --- | --- | --- |

| ☐ | Tech | No broken images on any page — ProjectImagePlaceholder renders as fallback |
| --- | --- | --- |

| ☐ | Tech | Page transitions fire on route change and scroll resets to top |
| --- | --- | --- |

| ☐ | Tech | Marquee pauses on hover — resumes on mouse leave |
| --- | --- | --- |

ACCESSIBILITY — Does it work for everyone?

| ☐ | Accessibility | Tab key navigates through all interactive elements in logical order |
| --- | --- | --- |

| ☐ | Accessibility | All buttons and links have visible focus rings (focus-visible, 2px cyan, 3px offset) |
| --- | --- | --- |

| ☐ | Accessibility | Contact form step 1 is keyboard-accessible — service cards selectable by keyboard |
| --- | --- | --- |

| ☐ | Accessibility | FAQ accordion works with keyboard — Enter/Space to open, arrow keys to navigate |
| --- | --- | --- |

| ☐ | Accessibility | All images have alt text (or alt='' for decorative images) |
| --- | --- | --- |

| ☐ | Accessibility | Navbar mobile menu is keyboard accessible — focus trapped while open |
| --- | --- | --- |

| ☐ | Accessibility | prefers-reduced-motion: all animations removed or minimised correctly |
| --- | --- | --- |

| ☐ | Accessibility | Skip to main content link appears on Tab focus from any page |
| --- | --- | --- |

| ☐ | Accessibility | Colour contrast: all body text passes WCAG AA (4.5:1) verified with a contrast checker |
| --- | --- | --- |

| ☐ | Accessibility | Screen reader test: home page announces correct headings and landmarks |
| --- | --- | --- |

PERFORMANCE — Does it load fast enough?

| ☐ | Performance | Lighthouse Performance score > 85 on mobile (tested on Moto G4 throttle profile) |
| --- | --- | --- |

| ☐ | Performance | Largest Contentful Paint < 2.5 seconds on 4G mobile |
| --- | --- | --- |

| ☐ | Performance | Cumulative Layout Shift < 0.1 — no visible layout jumps on load |
| --- | --- | --- |

| ☐ | Performance | Three.js chunk is NOT in the initial bundle — loaded lazily after page is interactive |
| --- | --- | --- |

| ☐ | Performance | All images below the fold have loading='lazy' attribute |
| --- | --- | --- |

| ☐ | Performance | All images have explicit width and height attributes set |
| --- | --- | --- |

| ☐ | Performance | Fonts load without FOUT (Flash of Unstyled Text) — preload links in index.html |
| --- | --- | --- |

| ☐ | Performance | No animation uses width, height, top, left, or margin — only transform and opacity |
| --- | --- | --- |

CONTENT — Is it real?

| ☐ | Content | Founder photo is a real photo of Niure Kapil — not stock, not AI-generated |
| --- | --- | --- |

| ☐ | Content | At least one real project screenshot is visible in the portfolio |
| --- | --- | --- |

| ☐ | Content | No testimonials appear unless they are real, attributed, and permission is confirmed |
| --- | --- | --- |

| ☐ | Content | All project names and client names are real clients with confirmed permission |
| --- | --- | --- |

| ☐ | Content | Blog section is hidden if there are 0 posts — does not render with empty state |
| --- | --- | --- |

| ☐ | Content | CybiLearn topics marked 'Coming Soon' are genuinely not ready — not falsely 'Live' |
| --- | --- | --- |

| ☐ | Content | ZenHost is a real partner — link goes to a real site |
| --- | --- | --- |

| 04 | QA Strategy How to test before every launch and every major update |
| --- | --- |

QA is not a phase that happens once before launch. Every significant update goes through a QA cycle. This section defines what to test, how to test it, and what tools to use.

Device & Browser Matrix

| Device / Browser | Priority | What to Test | Pass Criteria |
| --- | --- | --- | --- |
| iPhone 15 — Safari | Critical | Hero animations, contact form, mobile nav, all interactions | All features work, no layout overflow, no font issues |
| iPhone 12 — Safari | High | Same as above — older viewport, slightly different performance | No degraded animations, no broken layouts |
| Samsung Galaxy A-series — Chrome | Critical | Performance on mid-range Android. Hero canvas load, form. | Interactive in < 3.5s, no jank on scroll |
| iPad — Safari | Medium | Tablet breakpoint layout, landscape and portrait | Correct column counts, no squashed elements |
| Desktop Chrome — latest | Critical | Full feature set including hover states, custom cursor | All hover interactions, cursor correct |
| Desktop Firefox — latest | High | CSS custom properties, animations, font rendering | No visual regressions vs Chrome |
| Desktop Safari — latest | High | Webkit-specific CSS, backdrop-filter blur | Glassmorphism navbar works, no blur issues |
| Chrome with DevTools 4G throttle | Critical | Simulated mobile performance | Lighthouse score > 85, LCP < 2.5s |
| Chrome with CPU 6x throttle | High | Animation performance on slow device | No jank, no dropped frames during scroll |

Pre-Launch QA Checklist — Run in Order

- 1.  Build succeeds: npm run build — zero TypeScript errors, zero ESLint errors

- 2.  Preview works: npm run preview — site runs from dist/ correctly

- 3.  Deploy to staging: push to ZenHost staging environment

- 4.  Run Anti-AI-Generated checklist (Section 03) on staging — not localhost

- 5.  Run Lighthouse: all 4 categories on Home, Services, Contact pages

- 6.  Test on real iPhone (Safari) — navigate every page, submit contact form

- 7.  Test on real Android (Chrome) — focus on hero performance and form

- 8.  Run axe DevTools accessibility audit — resolve all critical and serious issues

- 9.  Test keyboard navigation — Tab through every interactive element on Home and Contact

- 10. Verify contact form end-to-end: submit → email received → confirmation shown

- 11. Verify 404: navigate to /this-does-not-exist — custom page renders

- 12. Niure review: walkthrough of every page on mobile and desktop

- 13. Final build: npm run build — confirm no new errors after any QA fixes

- 14. Deploy to production: push to ZenHost live environment

Regression Testing — After Every Update

Every time a new section, page, or feature is added, run this fast regression check:

- Hero animations still play correctly — no broken refs

- Contact form still submits — endpoint not broken

- npm run build passes — no TypeScript errors

- Mobile nav opens and closes — no z-index conflicts

- No new console errors on home page

- New content renders correctly on mobile viewport (375px)

| 05 | Common Mistakes When Using AI for Websites What to watch for, and how to avoid every failure mode |
| --- | --- |

This section exists because CybiconZ uses AI assistance in development. Used well, AI accelerates. Used carelessly, it produces exactly the generic, soulless output the brief warns against. These are the specific mistakes to avoid.

The core AI mistake in web development: Accepting the first output as the final answer. AI generates plausible. Plausible is not the same as right. Every AI output must be reviewed against the design system, the brand strategy, and the approved copy before it ships.

Mistake 1 — AI-Generated Copy That Was Never Reviewed

AI copy defaults to: 'We are passionate about delivering innovative digital solutions that transform your business.' This is the exact opposite of the CybiconZ voice.

Fix: Every piece of copy ships from the Phase 8 document. Nothing is written on the fly. If new copy is needed, it is written against the anti-jargon rules and reviewed before use.

Mistake 2 — AI Components With Inconsistent Spacing

AI generates padding: 20px here, 15px there, 35px somewhere else. Each component looks fine in isolation. Together they look assembled, not designed.

Fix: Every spacing value is checked against the Phase 6 token system. If it is not a multiple of 8, it is corrected before the component ships.

Mistake 3 — AI Color Usage Outside the Token System

AI reaches for gradients: purple-to-cyan, opacity-50 versions of accent colors, multiple shades of the same hue. Each addition makes the palette feel muddier.

Fix: The 14-token color system from Phase 6 is the law. No hex value appears in a component that is not in the token list. Every PR is checked for raw hex values.

Mistake 4 — AI Animation That Looks Impressive but Feels Chaotic

AI generates: everything animates on scroll, multiple things moving simultaneously, stagger that is too long (200ms+), easing that is linear or cubic-bezier(0,0,0,1) garbage.

Fix: Every animation is checked against the Phase 6 motion system. Duration from the token list. Easing from the token list. Stagger at 60–80ms. GSAP context cleanup always present.

Mistake 5 — AI Forms With No Accessible Labels

AI generates: placeholder text instead of labels, div elements with onClick, no aria attributes on accordion triggers, no focus management on multi-step forms.

Fix: Every interactive element is tested with Tab key navigation before the phase is signed off. The accessibility checklist in Section 03 is non-negotiable.

Mistake 6 — Skipping the Data Layer

AI generates hardcoded content in JSX: project names as strings, service descriptions as JSX text nodes, FAQ answers inline in the component. Then the content changes and 6 components need to be updated.

Fix: All content lives in src/data/. Components import and render from data. Updating content means updating the data file, nothing else.

Mistake 7 — Using AI to Judge Design Quality

'Does this look good?' is the wrong question to ask AI. AI will say yes. It is trained to be agreeable. The right questions are: Does this match the brand strategy? Does this pass the anti-jargon test? Does this follow the design system?

Fix: The design system documents (Phases 2 and 6) are the judge. Not AI opinion. Not 'looks good'. Every visual decision is justified against a written principle.

| 06 | How to Maintain Premium Consistency Keeping the quality high as the site evolves |
| --- | --- |

A site can be excellent at launch and mediocre six months later. Consistency degrades when additions are made without reference to the system. These are the rules that prevent that.

The Three Maintenance Rules

| Rule 1 Every addition is measured against the system Before adding any new section, component, or page: check it against the design system (Phase 6), the brand strategy (Phase 2), and the copy rules (Phase 8). If it does not fit, the system wins.. | Rule 2 Real content replaces placeholders on a schedule Set a date for: founder photo (if not at launch), real testimonials (30 days post-launch), real project screenshots (on project completion). Placeholders do not remain placeholders forever.. |
| --- | --- |

Rule 3 The anti-AI-generated checklist is re-run every quarter Set a calendar reminder for every 3 months: open the staging site, run the anti-AI checklist (Section 03), find what has drifted. Fix what has drifted. The checklist is not just a launch gate — it is an ongoing quality audit.

Content Freshness Schedule

| Content Item | Update Trigger | Who Updates | How |
| --- | --- | --- | --- |
| Portfolio projects | On project completion | Niure | Add to projects.ts with real screenshots and outcomes |
| Testimonials | When client gives permission | Niure | Add to testimonials.ts — never add without written OK |
| Blog posts | Monthly minimum (quarterly acceptable) | Niure | Add to blog.ts — minimum 1 post every 3 months |
| CybiLearn topics | When ready — no fake 'Live' status | Niure | Update status in cybilearn.ts from 'soon' to 'live' |
| Services | When offerings change | Niure | Update services.ts — copy must match what's actually delivered |
| Stats (25+, etc) | When count changes | Niure | Update src/data/stats.ts — never inflate |
| Availability status | When capacity changes | Niure | Update AvailabilityDot — honest about actual availability |
| Footer year | Never — it's dynamic | Automatic | new Date().getFullYear() — always current |

| 07 | Post-Launch Roadmap What gets built next — in priority order |
| --- | --- |

Launch is not the end. It is the beginning of the real product. This section defines the post-launch roadmap in priority order. Each item is justified by a business reason, not a design preference.

Week 1–4 Post-Launch: Immediate Priorities

- Monitor contact form submissions — respond to every enquiry within 24 hours (as promised)

- Fix any bugs reported from real devices — mobile Safari quirks, font rendering edge cases

- Add Google Search Console and verify the site — submit sitemap

- Add Plausible Analytics (privacy-respecting) — track page views, contact form starts, completions

- Write and publish first blog post if not done at launch

- Confirm ZenHost SSL and CDN are configured correctly — check with GTmetrix

Month 2: CybiLearn Expansion

- Publish first 2 live CybiLearn topics — the ones marked 'Coming Soon' at launch

- Build CybiLearn article layout with table of contents and related topics

- Add email capture specifically for CybiLearn readers — different from main newsletter

- Add social sharing to blog posts and CybiLearn articles

Month 3: Social Proof Integration

- Add first real client testimonial to Testimonials section — replace placeholder

- Complete first case study with real outcome data (LwangBlack or Johnnies on completion)

- Add real project outcome metrics to portfolio cards

- Consider: brief video walkthrough of one project for the case study page

Month 4–6: Growth Levers

- Newsletter: send first issue to subscribers — project update, one practical insight

- Build out careers section with specific open roles as collaborator need grows

- Add language toggle if Japanese-market clients are being acquired

- Consider: animated case study scroll experience for the highest-quality completed project

- Evaluate: Awwwards or FWA submission once portfolio has 3+ strong completed projects

Never Add: The Prohibition List

These are things that seem like improvements but are not — they have been seen on hundreds of agency sites and they all make the site worse. They are banned from CybiconZ permanently.

- A live chat widget (Intercom, Crisp, Tidio) — it is intrusive and most visitors do not use it

- A cookie consent popup using any third-party analytics — use Plausible (no consent needed)

- An exit-intent popup — 'Wait! Before you go...' — trust-destroying

- A 'loading screen' or splash screen before the site renders — adds time, adds nothing

- A video background on the hero — heavy, distracting, no evidence it improves conversion

- A 'Book a call' Calendly embed as the primary CTA — too high commitment too soon

- Glassmorphism on more than one element — the system allows it in one specific case only

- Social media links in the navbar — they belong in the footer if accounts are active

| 08 | Complete Documentation Index All 10 documents — what each contains |
| --- | --- |

This section is the master index of the complete CybiconZ product documentation system. Every document is listed with its purpose and key contents.

| Phase | Document | Key Contents | Status |
| --- | --- | --- | --- |
| 01 | cybiconz-product-strategy | Positioning, audience, goals, competitive differentiation, emotional direction, conversion strategy, strategic rules | Complete |
| 02 | cybiconz-brand-strategy | Brand identity, visual philosophy, color system (14 tokens), typography system, spacing, motion philosophy, atmospheric design, anti-AI-generated rules | Complete |
| 03 | cybiconz-website-architecture | Complete sitemap (12 pages), navigation spec, 4 user journeys, emotional flow, homepage section hierarchy, CTA flow, footer spec, routing | Complete |
| 04 | cybiconz-ux-strategy | User psychology, emotional progression (8 states), trust-building systems, conversion triggers, interaction philosophy, attention management, friction audit, accessibility, performance | Complete |
| 05 | cybiconz-wireframes | Section-by-section wireframes for all 10 pages — layout, elements, hierarchy, copy direction, motion, CTA, mobile spec | Complete |
| 06 | cybiconz-design-system | All CSS tokens, typography scale, spacing system, layout grid, border radius, shadow/depth, full component CSS, motion tokens, section rhythm, responsive rules, accessibility tokens, grain texture | Complete |
| 07 | cybiconz-ui-components | TypeScript interfaces, React component specs for all UI atoms, layout components, section components, custom hooks, ContactForm multi-step spec | Complete |
| 08 | cybiconz-content-system | Voice and tone, headline philosophy, anti-jargon rules, approved copy for every section on every page, CTA library, blog voice guide, messaging hierarchy | Complete |
| 09 | cybiconz-technical-architecture | Package dependencies, complete folder structure, all config files, routing, data architecture, animation architecture, performance strategy, CSS architecture, SEO, deployment | Complete |
| 10 | cybiconz-roadmap | Development roadmap (8 phases), prerequisites, anti-AI-generated checklist (65 items), QA strategy, common mistakes, maintenance rules, post-launch roadmap | Complete |

CybiconZ — Product Documentation System All 10 Phases Complete ───────────────────────────────────────── Phase 01 Product Strategy Phase 02 Brand Strategy + Visual Direction Phase 03 Website Architecture Phase 04 UX Strategy Phase 05 Full Wireframes Phase 06 Complete Design System Phase 07 UI Component System Phase 08 Content + Copywriting System Phase 09 Technical Architecture Phase 10 Development Roadmap ───────────────────────────────────────── Everything needed to build CybiconZ as a real, premium, trustworthy digital agency — from the first strategic decision to the final pre-launch checklist — is defined in these documents. Build it properly. CybiconZ · Tokyo · 2026

cybiconz-roadmap  ·  Phase 10 of 10  ·  Final Document  ·  CybiconZ Tokyo  ·  2026